PRODUCT DECISION BRIEF

DigiDARA Productization Plan

From pilot-ready MVP to a standalone commercial product

| Prepared for | Product Owner / Leadership |
| --- | --- |
| Prepared by | DigiDARA Engineering Team |
| Date | 5 August 2026 |
| Current status | Working pilot-ready MVP with a live, exercised call path |
| Decision requested | Approve a focused product-hardening phase before commercial rollout |

# Executive recommendation

RECOMMENDED DIRECTION Preserve the working bilingual voice pipeline and convert it into a controlled, single-tenant production pilot. Prioritize security, deployment, reliability, monitoring, compliance, and repeatable operations before adding major new features or onboarding multiple customers.

DigiDARA is beyond a concept demo: real calls have been placed, recorded, billed, and analyzed through live infrastructure. However, it is not yet ready to operate as a broadly deployable commercial product.

The difficult product proof - bilingual AI voice calling in English and Tamil - already works. The next investment should harden the system around that proven core.

## Owner decision required

Approve product hardening as the next engineering milestone.

Authorize a controlled single-tenant production pilot as the immediate target state.

Defer multi-tenant SaaS expansion and non-essential features until pilot acceptance criteria are met.

# 1. Current product assessment

The core workflow is aligned as one coherent pipeline. Individual calls and bulk campaigns converge on the same Plivo + OpenAI Realtime conversation path. This reduces duplicated logic and ensures shared improvements - including suppression checks, call lifecycle handling, and inactivity termination - benefit both workflows.

## End-to-end operating pipeline

| Step | Stage | System action |
| --- | --- | --- |
| 01 | Lead source | Dashboard entry or Google Sheet campaign |
| 02 | Pre-call controls | Customer validation and do-not-call suppression check |
| 03 | Call initiation | Call log creation and Plivo outbound call |
| 04 | Conversation setup | English/Tamil selection and session initialization |
| 05 | Live interaction | OpenAI Realtime speech-to-speech conversation |
| 06 | Evidence capture | Recording, transcript, summary, outcome, and cost tracking |
| 07 | Finalization | Hangup handling and idempotent outcome finalization |
| 08 | Campaign continuation | Google Sheet update and next eligible bulk call |

## What is already product-like

Real English and Tamil calls through the active production call path.

Individual calling and bulk calling from Google Sheets.

Do-not-call suppression controls before calls and campaign advancement.

Recordings, transcripts, summaries, outcomes, and cost tracking.

Provider webhook validation and idempotent lifecycle handling.

Automatic inactivity termination for abandoned or silent calls.

Tests covering important conversation and call-lifecycle behavior.

A working frontend with campaign and call visibility.

# 2. Production blockers and required outcomes

HIGHEST-RISK AREA Authentication and organization-level data isolation must be completed before multiple independent customers are onboarded.

## A. Authentication and data isolation

| Control | Current gap | Required product outcome |
| --- | --- | --- |
| Private API protection | Several application routes are not consistently protected. | Require authenticated access for every private endpoint. |
| Tenant isolation | organization_id = 1 is hardcoded in parts of the application. | Derive organization context from the authenticated identity. |
| Query scoping | Database queries are not consistently scoped to an organization. | Enforce organization filters in every customer, call, campaign, and reporting query. |
| Account protection | Login lockout is represented in the schema but not enforced. | Add lockout, rate limits, secure session handling, and audit trails. |
| Credential isolation | Provider credentials are shared through environment configuration. | Use managed secrets now; introduce per-tenant credentials before SaaS expansion. |

## B. Production infrastructure

Stable production domain with TLS ingress; remove dependence on temporary tunnel URLs.

Managed MySQL with automated backups, restore testing, and documented recovery objectives.

Repeatable backend deployment and independently hosted frontend.

Managed secret storage for Plivo, OpenAI, Google, database, and application credentials.

Health and readiness endpoints connected to deployment monitoring.

Versioned release process with a tested rollback procedure.

## C. CI and reproducible builds

A dependency manifest now exists, but most dependencies are not pinned and there is no continuous integration workflow. Every push should run the backend test suite and frontend production build automatically.

| Backend quality gate | python -m unittest discover -s tests -q |
| --- | --- |
| Frontend quality gate | npm run build |
| Build reproducibility | Pin production dependencies and document supported runtime versions |

# 3. Reliability at campaign scale

Bulk calling works in current testing. Product readiness requires proof that campaigns remain correct when the lead count grows and when processes, networks, providers, or Google Sheets fail during execution.

| Test area | Scenario | Required result |
| --- | --- | --- |
| Volume | Run representative campaigns of 100-1,000 leads. | No missed, duplicated, or out-of-order calls. |
| Restart recovery | Restart the application while a campaign is active. | Campaign resumes safely from durable state. |
| Provider/network failure | Inject Plivo, OpenAI, and network failures. | Calls finalize correctly and retries follow policy. |
| Pause and resume | Pause during active and queued work, then resume. | No new call escapes the pause; queue continues once. |
| Sheet write failure | Reject or time out Google Sheet updates. | Failure is visible, retryable, and does not duplicate calls. |
| Rate limiting | Exercise provider and API limits. | Backoff protects the queue and external services. |
| Suppression under load | Suppress leads before and during campaign processing. | No suppressed customer is dialed. |

# 4. Monitoring and operational readiness

Structured logs with correlation IDs spanning campaign, call, provider, and AI session events.

Alerts for call failures, dead-air calls, abnormal hangups, and stuck campaigns.

Connection monitoring for OpenAI Realtime and Plivo webhooks/media streams.

Campaign success, failure, retry, duration, answer-rate, and completion metrics.

Cost, quota, and unusual-usage alerts across AI and telephony providers.

Verified database backups plus documented incident response and recovery procedures.

OPERATIONAL PRINCIPLE A product is not only able to place calls; the team must be able to detect failure, explain what happened, recover safely, and control cost.

# 5. Legal, privacy, and compliance readiness

Before commercially calling real customer lists, the business must define and implement the following controls. Applicable Indian telemarketing and privacy obligations should be reviewed by qualified counsel; this plan is not legal advice.

Clear disclosure that the caller is an AI voice assistant.

Call-recording disclosure and a documented consent approach.

Permitted calling hours and geographic policy enforcement.

Do-not-call handling, suppression retention, and complaint escalation.

Published Privacy Policy and Terms of Service.

Defined retention periods for recordings, transcripts, summaries, and logs.

Customer-data deletion workflow and proof of deletion.

Role-based access to recordings, transcripts, exports, and administrative actions.

# 6. Recommended delivery roadmap

| Phase | Objective | Primary scope |
| --- | --- | --- |
| Phase 1 | Secure foundation | Authentication, organization scoping, dependency pinning, CI, secrets, managed database, backup/restore, stable hosting. |
| Phase 2 | Reliable production pilot | Structured monitoring, failure recovery, 100+ lead campaign validation, bilingual live-call checklist, runbooks, rollback. |
| Phase 3 | Controlled commercial operation | Policies, support ownership, cost controls, retention/deletion, onboarding checklist, pilot review and sign-off. |
| Phase 4 | Multi-tenant SaaS | RBAC, complete tenant isolation, per-tenant credentials, quotas and billing, audit logs, tenant onboarding and retention controls. |

SCOPE DISCIPLINE Do not rebuild the voice pipeline. Harden the working path, measure it, operate it safely, and expand only after the pilot gate is passed.

# 7. First product milestone: acceptance gate

The controlled single-tenant production pilot should not be considered complete until all mandatory criteria below are evidenced and signed off.

| Gate | Acceptance evidence | Status |
| --- | --- | --- |
| Security | All private APIs require authentication; organization context is enforced; secrets are managed. | Mandatory |
| Infrastructure | Stable hosted environment, TLS, managed database, tested backups, health checks, and rollback. | Mandatory |
| Quality gates | Pinned dependencies and CI run backend tests plus frontend build on every push. | Mandatory |
| Campaign proof | A 100+ lead campaign completes without critical call, queue, suppression, or duplicate failures. | Mandatory |
| Bilingual QA | English and Tamil live-call checklist passes for volume, clarity, brevity, silence handling, and termination. | Mandatory |
| Operations | Monitoring, alerting, incident response, recovery, cost controls, and named ownership are active. | Mandatory |
| Compliance | Disclosure, recording, calling-hours, DNC, privacy, retention, and deletion policies are approved. | Mandatory |

# 8. Ownership and approval requested

| Product owner | Approve target state, pilot scope, acceptance gate, and customer eligibility. |
| --- | --- |
| Engineering | Deliver security, infrastructure, reliability, CI, monitoring, and technical evidence. |
| Operations | Own campaign runbooks, incident response, provider escalation, and cost oversight. |
| Legal / compliance | Review disclosures, consent, calling policy, privacy, retention, and Indian requirements. |

## Final assessment

CONCLUSION DigiDARA should be treated as a working, pilot-ready MVP - not a disposable prototype and not yet a finished commercial product. The next stage is disciplined product hardening around the proven bilingual voice workflow.